|  |  |
| --- | --- |
| Update Meeting | Saturday, June 05, 202114:00Virtual meeting |

|  |  |  |  |
| --- | --- | --- | --- |
| Meeting called by: | Paulette Vázquez | Type of meeting: | Update |

|  |  |
| --- | --- |
| Attendees: | Josué Dávalos, Jocellyn Luna, Robert Moreno, Adriana Riofrio, Paulette Vázquez |

# Minutes

|  |  |  |  |
| --- | --- | --- | --- |
| Agenda item: | 01 | Presenter: | Paulette Vázquez |

#### Discussion:

Time schedule

#### Conclusions:

The team is going to work 40 hours a week (8 hours/member).

|  |  |  |  |
| --- | --- | --- | --- |
| Agenda item: | 02 | Presenter: | Josué Dávalos |

#### Discussion:

Prototype presentation

#### Conclusions:

The client actions in the prototype need to be added before the next meeting.

|  |  |  |  |
| --- | --- | --- | --- |
| Agenda item: | 03 | Presenter: | Juan Antonio, Dátil |

#### Discussion:

Project technologies: programming languages, frameworks, etc.

#### Conclusions:

Our client will send us an email with all the details about the technologies to be used and the company’s code standards. Additionally, he offered to give us some training sessions, 5 hours in total.

| Action items | Person responsible | Date |
| --- | --- | --- |
| * Teaching session | Juan Antonio, Dátil | Tuesday, June 08, 2021 |

# Other Information

#### Resources:

* Meeting video: <https://drive.google.com/file/d/1LjIqQtkhzg2R2MKTqZsJgooDbL29fGju/view?usp=sharing>
* Prototype: <https://xd.adobe.com/view/5f3af11b-d13c-455f-b985-0f0c89d2dd97-0a69/?fullscreen>